# Extensibility and Feeds

Collaboration and ownership opportunities for Scout, MOS3, ClawHub, and OpenClaw

Omar's vision: Build the platform for plugins, skills, UX extensions, governance, ratings, versioning, tenant controls, and first-party/community contribution.

## Purpose

This brief is a starting point for discussing where the Extensibility team may want to contribute or assume ownership. It is not a fixed assignment. The portfolio can be divided among Scout rollout, MOS3 platform contracts, publisher feeds, extension governance, and reliability according to team charter and capacity.

## Product vision

Scout should provide one coherent extension lifecycle across discovery, publishing, following, installation, updates, trust, and tenant governance for plugins, skills, MCP servers, connectors, and future extension types.

- OpenClaw owns generic, community-usable runtime and client primitives.

- ClawHub owns community catalog and publisher-feed services.

- MOS3/MAC remain authoritative for Microsoft's registry, acquisitions, package metadata, package defense, and effective feed composition.

- Lobster/Scout integrates these systems into the Microsoft-hosted product, UX, E2E, rollout, and support experience.

Guardrail: Do not create a parallel Lobster catalog, equate following with trust or installation, or make community OpenClaw and ClawHub depend on Microsoft services.

## Opportunity portfolio

| Opportunity | Outcome | Primary partners |
| --- | --- | --- |
| Finish Scout feeds rollout | Safely land and enable marketplace discovery/install with FirstRelease proof. | Lobster, Frontend, Infrastructure |
| MOS3 feed composition | Define stable feed identity, signing, revisions/deltas, RBAC, scopes, and tenant composition. | MOS3/MAC, Admin, Security |
| Publisher feeds | Restore signed publisher-feed production in ClawHub and a useful OpenClaw CLI consumer. | ClawHub, OpenClaw maintainers, Community |
| Extension governance | Unify trust, provenance, ratings, exact versions, package defense, revocation, and tenant approval. | Admin, Security, Data |
| Reliability and operations | Own E2E, bounded refresh, previous-good behavior, tracing, telemetry, dashboards, and rollout. | Infrastructure, Operations, Support |

## Work completed to date

- Personal and tenant-approved feed projections, MOS3 acquisitions, environment/auth mapping, local and MOS3 personal publishing, hosted personal artifacts, install flows, marketplace search, tenant review, and approved-feed publication are present in Lobster main.

- Lobster PRs #5045, #5057, and #5336 landed shared-publish diagnostics, acquisition capability, and the scout-standard capability/configuration contract.

- OpenClaw signed-feed prerequisites #101981, #110037, and #108342 are merged.

- A 301 FirstRelease E2E proved marketplace discovery and installation.

## Current work and immediate blocker

### Scout rollout PR

Lobster #5424 makes MOS3 marketplace discovery and local workspace installation available outside the broad feeds UX flag while retaining the flag for personal-library and tenant-approved actions. On the 2026-07-27 snapshot it was open, non-draft, and needed current-head review and test repair. Live state must be rechecked before adoption.

### MOS3 Personal/TenantPersonal authorization

The same E2E failed when publishing a personal item:

- MOS3 returned 403 Forbidden: “Uploading TenantPersonal package is not enabled for the user.”

- Lobster request ID: 20d8304f-0293-441a-8cdf-263b1e1a79ef

- MOS3-facing Lobster Prod/FPA AppID: f1217e17-d0fc-4a9e-a8a1-e1fc64868032

The likely next step is MOS3 preauthorization for Personal/TenantPersonal publishing. The next run should preserve traceresponse and client-request-id. Permanent enablement should wait for publish, exact ID/version projection, reload persistence, cleanup, and proof that MOS3—not a file bridge—is authoritative.

## Work still to be done

- Close the MOS3 authorization dependency and prove the full personal publish journey.

- Define MOS3 feed identity, signed snapshots/query/delta/reset, scope, RBAC, provenance, package-defense, and revocation contracts.

- Deliver tenant composition: include, deny, pin, scope, revoke, deprecate, exception, preview, explain, and audit.

- Restore publisher feeds: ClawHub producer work (#2948, #3116, #3117) and the first useful OpenClaw CLI consumer (#109305), followed by Gateway and UI slices.

- Add previous-good caching, no-widening failure behavior, exact-version installs, freshness, drift, blocked reasons, tracing, and support diagnostics.

- Support ring/fleet rollout with visible partial failure, targeted retry, isolation, and rollback.

## Suggested first conversation

- Choose one initial seam: Scout rollout, MOS3 contracts, publisher feeds, governance, or reliability.

- Confirm a coordinating DRI and partner contacts without assuming one team implements the whole portfolio.

- Recheck the live PRs and select a bounded first deliverable.

- Agree on the E2E and operational proof required before broader enablement.

## Success measures

- Scout feeds are safely enabled with real FirstRelease proof.

- MOS3 owns explicit feed and RBAC contracts and remains the production authority.

- Publisher feeds have a current producer and useful OpenClaw consumer.

- Users and admins can explain source, revision, approval, trust, package defense, freshness, drift, and blocked reasons.

- Community OpenClaw/ClawHub remain independently useful.

## Companion engineering detail

A detailed engineering brief titled “Extensibility and Feeds: Collaboration and Ownership Opportunities” is available from Gio. It contains the complete PR inventory, architecture contracts, proposed slices, partner responsibilities, failure semantics, and definition of done.

Prepared 2026-07-27. PR and check status is a dated snapshot and must be refreshed before acting.